Backend Milestone Tracker - Resume/CV Scanner

Date Created: 2026-02-17

Owner: Engineering Team

How to use:

- Mark each item as [ ] Not Started, [~] In Progress, [x] Done.

- Update the Notes and Date columns at end of each sprint.

Milestone 1: Backend Project Foundation

[ ] Initialize Flask app factory structure | Target: Sprint 1 | Notes:

[ ] Add environment configuration and secrets handling | Target: Sprint 1 | Notes:

[ ] Setup PostgreSQL connection and SQLAlchemy integration | Target: Sprint 1 | Notes:

[ ] Setup Flask-Migrate and baseline migration workflow | Target: Sprint 1 | Notes:

[ ] Setup Flasgger (Swagger UI) and API metadata | Target: Sprint 1 | Notes:

[ ] Setup pytest and test configuration | Target: Sprint 1 | Notes:

Milestone 2: Core API Endpoints (Phase 1)

[ ] Health endpoint implemented and documented | Target: Sprint 1 | Notes:

[ ] JD create endpoint implemented and documented | Target: Sprint 1 | Notes:

[ ] JD list endpoint implemented and documented | Target: Sprint 1 | Notes:

[ ] JD detail endpoint implemented and documented | Target: Sprint 1 | Notes:

[ ] Candidate resume upload endpoint implemented and documented | Target: Sprint 1 | Notes:

[ ] Application score endpoint skeleton implemented and documented | Target: Sprint 1 | Notes:

Milestone 3: Endpoint Test Coverage (Separate pytest per endpoint)

[ ] test_health_endpoint.py created and passing | Target: Sprint 1 | Notes:

[ ] test_jd_create_endpoint.py created and passing | Target: Sprint 1 | Notes:

[ ] test_jd_list_endpoint.py created and passing | Target: Sprint 1 | Notes:

[ ] test_jd_detail_endpoint.py created and passing | Target: Sprint 1 | Notes:

[ ] test_candidates_upload_endpoint.py created and passing | Target: Sprint 1 | Notes:

[ ] test_applications_score_endpoint.py created and passing | Target: Sprint 1 | Notes:

Milestone 4: Data Layer Hardening

[ ] Finalize initial models for JDs, candidates, applications | Target: Sprint 2 | Notes:

[ ] Add constraints and indexes for critical lookup paths | Target: Sprint 2 | Notes:

[ ] Add audit fields and status lifecycle columns | Target: Sprint 2 | Notes:

Milestone 5: Parsing and Matching Pipeline (Phase 2)

[ ] Resume parsing service abstraction | Target: Sprint 2 | Notes:

[ ] Skill extraction and normalization | Target: Sprint 2 | Notes:

[ ] Baseline scoring algorithm implementation | Target: Sprint 2 | Notes:

[ ] Score explanation response contract | Target: Sprint 2 | Notes:

Milestone 6: Operational Readiness

[ ] Structured logging and request IDs | Target: Sprint 3 | Notes:

[ ] Error handling standards and API error schema | Target: Sprint 3 | Notes:

[ ] CI pipeline for lint + tests | Target: Sprint 3 | Notes:

[ ] Deployment checklist for staging | Target: Sprint 3 | Notes:

Weekly Progress Log

Week/Sprint | Completed Items | Blockers | Owner | Date

------------------------------------------------------

Definition of Done (Backend)

- Endpoint implemented with validation and error handling.

- Endpoint documented in Swagger UI.

- Dedicated pytest file exists for endpoint behavior.

- Tests pass in CI/local.

- Code reviewed and merged.