Resume/CV Scanner MVP Specification

Date: 2026-02-17

Prepared for: Internal Company Use (Recruitment Team)

1. Product Vision

Build an internal web application that ingests candidate resumes/CVs, compares them against a job description (JD), and provides a transparent match score and reasoning to help recruiters shortlist candidates faster and more consistently.

2. Problem Statement

Recruiters spend significant manual effort screening resumes. The process is time-consuming and inconsistent across reviewers. We need an internal tool to standardize first-pass screening by mapping candidate skills and experience to specific JD requirements.

3. MVP Goals

Primary Goals:

- Upload and parse resumes/CVs (PDF/DOCX/TXT).

- Input or upload a JD and store it for repeated use.

- Calculate candidate-to-JD match score with explainability.

- Display ranked candidates for a selected JD.

- Allow recruiter notes and final shortlist decision.

Out of Scope for MVP:

- External candidate portal.

- Automated interview scheduling.

- AI-generated hiring decisions without recruiter review.

- Advanced multilingual support beyond basic extraction.

4. User Roles

- Recruiter: Upload resumes, manage JDs, view ranking, add notes.

- Hiring Manager (optional in MVP): View ranked list and recruiter notes.

- Admin: Manage users/roles and system settings.

5. Core MVP Features

5.1 Job Description Management

- Create JD from text input or file upload.

- Save JD metadata: title, department, level, location, required skills.

- Set weighting for evaluation dimensions (skills, experience, education, keywords).

5.2 Resume/CV Ingestion

- Upload one or multiple resumes.

- Supported formats: PDF, DOCX, TXT.

- Extract raw text and basic candidate profile fields (name, email, phone, skills, years of experience, education).

- Keep original file for audit/review.

5.3 Matching & Scoring Engine

- Normalize resume text and JD text.

- Compute weighted score from:

* Skill overlap (exact + synonym matching).

* Experience match (years and relevance).

* Education match (if required by JD).

* Keyword/context similarity.

- Return total score (0-100) + per-dimension scores.

- Return explanation: matched skills, missing must-have skills, potential gaps.

5.4 Ranking & Shortlisting UI

- View candidate list for a selected JD sorted by score.

- Filter by score threshold, skills, experience range.

- Open candidate detail view with extracted data and scoring explanation.

- Mark status: New, Reviewed, Shortlisted, Rejected.

5.5 Recruiter Workflow Support

- Add internal notes per candidate.

- Export shortlisted candidates (CSV for MVP).

- Track who reviewed and when.

6. Non-Functional Requirements (MVP)

- Security: Authenticated access only (company internal users).

- Privacy: Resume data stored securely; role-based access control.

- Performance: Single resume scoring under 5 seconds for typical document sizes.

- Reliability: Failed parsing jobs should be retriable.

- Auditability: Record upload timestamp, reviewer actions, score version.

7. Suggested Tech Stack

Backend: Python Flask, PostgreSQL, SQLAlchemy, Alembic, Redis (optional queue/cache).

Async Processing: Celery or RQ for parsing/matching background jobs.

Parsing Libraries: pdfplumber or PyPDF2, python-docx, textract fallback.

NLP/Matching: spaCy + scikit-learn (TF-IDF / cosine similarity), optional sentence-transformers later.

Frontend: React + TypeScript, Vite, component library (MUI/AntD), charts for score breakdown.

Storage: Local disk for MVP or S3-compatible object storage if required.

Auth: JWT session or company SSO integration if available.

8. High-Level Architecture

1) Recruiter uploads resume(s) and selects JD in React UI.

2) Flask API stores files/metadata and queues parsing jobs.

3) Worker extracts structured fields + text and stores results in PostgreSQL.

4) Matching service computes score and explanation against JD profile.

5) React dashboard fetches ranked candidates and detail breakdown.

9. Data Model (Initial)

users(id, name, email, role, created_at)

job_descriptions(id, title, department, level, location, text, weights_json, created_by, created_at)

candidates(id, full_name, email, phone, resume_file_path, extracted_text, profile_json, created_at)

applications(id, candidate_id, jd_id, total_score, score_breakdown_json, status, reviewed_by, reviewed_at)

review_notes(id, application_id, author_id, note_text, created_at)

processing_jobs(id, entity_type, entity_id, status, error_message, started_at, completed_at)

10. API Endpoints (MVP Draft)

Auth/User

- POST /api/auth/login

- GET /api/users/me

Job Descriptions

- POST /api/jds

- GET /api/jds

- GET /api/jds/{id}

- PUT /api/jds/{id}

Resumes/Candidates

- POST /api/candidates/upload

- GET /api/candidates/{id}

Matching/Applications

- POST /api/applications/score

- GET /api/jds/{id}/applications?sort=score_desc

- PATCH /api/applications/{id}/status

- POST /api/applications/{id}/notes

- GET /api/applications/{id}/notes

Exports

- GET /api/jds/{id}/shortlist/export.csv

11. Matching Logic (MVP Baseline)

Suggested initial weighted formula:

Total Score = 0.45*Skill Score + 0.25*Experience Score + 0.10*Education Score + 0.20*Keyword Similarity

Skill Score:

- Must-have skill coverage weighted higher than nice-to-have.

- Example: missing a must-have caps max total score.

Experience Score:

- Compare required years vs estimated years from resume.

- Reward relevant domain experience keywords.

Education Score:

- Binary/graded based on JD minimum criteria.

Keyword Similarity:

- TF-IDF cosine similarity over cleaned resume/JD text.

12. Security & Compliance Notes

- Enforce HTTPS in deployment environment.

- Encrypt sensitive data at rest if policy requires.

- Implement role-based authorization checks per endpoint.

- Log access and update actions for accountability.

- Define retention policy for resumes and candidate data.

13. Agile Delivery Plan

Sprint 0 (1 week):

- Finalize requirements, UX wireframes, architecture, and backlog.

- Setup repositories, CI checks, environments, and base project scaffolding.

Sprint 1 (2 weeks):

- Authentication, JD CRUD APIs/UI, resume upload API/UI.

- Basic parsing pipeline and candidate storage.

Sprint 2 (2 weeks):

- Matching engine v1, score breakdown, ranking list UI.

- Candidate detail page with explanation and status updates.

Sprint 3 (2 weeks):

- Notes, filters, CSV export, audit fields, retry/error handling.

- Hardening, QA, UAT, and deployment checklist.

14. MVP Backlog (Epics and Stories)

Epic A: Foundation & Access

- As a recruiter, I can log in so only authorized staff can access candidate data.

- As an admin, I can assign recruiter roles.

Epic B: Job Description Management

- As a recruiter, I can create and edit JDs with weighted criteria.

Epic C: Resume Processing

- As a recruiter, I can upload candidate resumes and see extraction results.

- As a recruiter, I can reprocess failed parsing jobs.

Epic D: Matching and Review

- As a recruiter, I can view ranked candidates for each JD.

- As a recruiter, I can see why a candidate scored as shown.

- As a recruiter, I can add notes and shortlist/reject candidates.

Epic E: Reporting

- As a recruiter, I can export shortlisted candidates for manager review.

15. Acceptance Criteria for MVP Completion

- Recruiter can create at least one JD and upload at least 20 resumes in batch.

- System can parse >= 90% of typical resume formats used internally.

- Each candidate receives total score + explanation.

- Recruiter can shortlist and export results for a JD.

- Access is restricted to authorized users only.

16. Risks and Mitigations

- Parsing quality variance: Add manual edit/correction option and retriable parser.

- Scoring bias concerns: Keep explainability and configurable weights.

- False negatives for skill synonyms: Maintain controlled synonym dictionary.

- Scale/performance: Use async workers and optimize text preprocessing.

17. Definition of Done (Per Story)

- Code implemented and peer-reviewed.

- Unit/integration tests added and passing.

- API contract documented.

- UI behavior validated against acceptance criteria.

- Security and logging checks applied where relevant.

18. Next Decisions Needed Before Build

- Confirm authentication approach: local auth vs company SSO.

- Confirm hosting environment (on-prem, cloud VM, container platform).

- Confirm data retention and compliance policy for candidate documents.

- Confirm initial JD weighting defaults with HR/recruitment leadership.